Schedule

Week 3:

* Setting Up 🡪 Each member needs to clone the repository to his/her computer
* Read Google Map API Documents

Week 4:

* Implement Google Map
  + Implement the map view to our project
  + Display my current location on the map view
* Set up Core Memory to save favorite locations

Week 5:

* (Attempt to) Implement Search Bar
  + Search bar icon
  + Function: Display the parking lots near the entered location

Week 6:

* Design an interface for the detailed view of the selected location
  + This view should include:
    - Address
    - Distance
    - Estimated time of arrival
    - Availability: Empty, Full, etc
    - Price